|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sr. No. | Contents / Activities | Weekly Date | Progress | Guide’s Signature |
| 1 | Project Group Formation | 28/07/2025 – 02/08/2025 | Group formed with 4 members. Roles assigned |  |
| 2 | Project Topic Finalization | 04/08/2025 – 16/08/2025 | Finalized project topic after discussion with guide |  |
| 3 | Requirement Gathering & Existing System | 18/08/2025 – 23/08/2025 | Collected requirements, studied existing systems, listed references. |  |
| 4 | Designing of the System | 25/08/2025 – 30/08/2025 | Prepared system design, flow diagrams, database schema |  |
| 5 | Software and Hardware requirements  Implementation Progress – I  Project Interaction with Guide | 01/09/2025 – 13/09/2025 | Setup development environment, finalized tools, initial coding started. |  |
| 6 | Designing and  Implementation Progress – I  Project Monitoring-I | 15/09/2025 – 20/09/2025 | Completed frontend design (40% progress) |  |
| 7 | Implementation Progress-II  Project  Interaction-Demo with Guide | 22/09/2025 – 27/09/2025  29/09/2025 to 14/10/2025 | Backend development done and connected it with frontend and database (60% progress) |  |
| 8 | Implementation Progress-III  Project Monitoring-II- 13/10/2025 | 06/10/2025 – 18/10/2025 |  |  |
| 9 | Testing | 27/10/2025 – 01/11/2025 |  |  |
| 10 | Results & Discussion + Project Monitoring-III- 8/11/2025 | 03/11/2025 – 08/11/2025 |  |  |
| 11 | Report Writing  Conclusions  References / Bibliography | 10/11/2025 – 15/11/2025 |  |  |